## Slide 1: Smart Car Monitoring - Cognizant
Smar Car Monitoring
Weekly Status Report

## Slide 2: Project Dashboard
Project Name : Smart Car Monitoring |  |  |  |  | 
Key Weekly Updates | Critical Milestones |  |  |  | 
 | Sprint | Start Date | End Date | Targeted Stories | Completed Stories
 | 1 | 06-08-2025 | 12-08-2025 | Designed Wireframe of project (Admin/Driver Dashboards) Designed Database Schema Created System Architecture Use case documentation Frontend development (Admin/Driver Dashboards) HiveMQ Setup Built MQTT Simulator for telemetry data | Designed Wireframe of project (Admin/Driver Dashboards) Designed Database Schema Created System Architecture Use case documentation Frontend development (Admin/Driver Dashboards) HiveMQ Setup Built MQTT Simulator for telemetry data
Issues / Risks | Key Activities for Next Week |  |  |  | 
 | Implement JWT authentication and secure token handling Develop REST APIs for core functionalities Conduct API testing and integrate backend with MySQL Frontend Backend integration |  |  |  | 
Reporting Period : 24:08:24
Overall Program Status :
SPRINT 1
WEEK 1
Frontend
Build Admin and Driver dashboards with alerts, location and analytics
Develop UI components for dashboards and alert pages with routing and state management
Backend
Design ER diagram and implement MySQL schema
Develop MQTT subscriber and REST APIs for telemetry, alerts, and user management
Integrate backend with HiveMQ Cloud and handle data persistence
Cloud
Create MQTT simulator (telemetry data: fuel level, speed, engine temp, location)
Register topics and connect simulator with HiveMQ Cloud

## Slide 3: Project Plan
Sprint 1 [06-08-25 – 12-08-25] | Outcome
Wireframe Design(Admin/Driver Dashboards) Design ER diagram and set up MySQL schema Simulate car sensor telemetry data using MQTT Build Admin and Driver dashboards with alert,location and analytics features Configure HiveMQ Cloud with credentials and topic hierarchy | Designed Wireframe of project (Admin/Driver Dashboards) Designed Database Schema Created System Architecture Use case documentation Developed Frontend for Admin and Driver Dashboards HiveMQ Setup Built MQTT Simulator for telemetry data
Sprint 2 [13-08-25 – 19-08-25] | Outcome
Backend development JWT authentication HiveMQ Integration REST API development Frontend Backend integration Basic Validations and error handling | 
Sprint 3 [20-08-25 – 27-08-25] | Outcome
End to end testing UI polish Performance optimization Fix bugs and handle errors like token expiry Prepare final demo and documentation | 

## Slide 4: Risks & Mitigations
S.No. | Risk | Priority | Severity | Risk Description | Status | Target Closure Date | Dependency/Pending with | 
 |  |  |  |  |  |  | MACE | Cognizant
1 |  |  |  |  |  |  |  | 

## Slide 5: Key Decisions
S# | Date | Status | Area | Decision Made | Impact | Options Considered

## Slide 6: Thank you
Smart Car Monitoring Team